## Slide 1
VRIDHI CONSTRUCTIONS & DESIGNS / DELIVERY PLANNING
Project completion: 10-point summary
TEAM
~4 FTE
TIMELINE
12–16 weeks
DEVELOPMENT
INR 20–35 lakh
01
Team size
Approximately 4 full-time-equivalent resources.
02
Core development
1 technical lead/full-stack developer + 1 frontend/full-stack developer.
03
Quality assurance
1 full-time QA engineer: workflows, permissions, financial and mobile testing.
04
Shared specialists
Part-time business analyst and DevOps engineer; your representative for
approvals.
05
Delivery timeline
12–16 weeks, assuming no major new features.
06
Target release
January–February 2027 if work starts in late October 2026.
07
Remaining focus
Workflow corrections, exports, permission checks, reconciliation and deployment.
08
Development budget
INR 20–35 lakh including contingency; excludes GST, hosting and ongoing
support.
09
Monthly operations
Hosting/backups: INR 10,000–35,000. Optional maintenance: INR
40,000–1,00,000.
10
Estimate confidence
Planning range, not a live quotation. A 1–2 week assessment is needed for a firm
price.
Basis: finish the existing application, retain its current scope, and validate production readiness—not a rebuild.
Prepared 16 October 2026 | Indicative India-based delivery estimate | No fixed-price or completion guarantee
Notes: Planning estimate for completing the existing Vridhi application, not rebuilding it. Resources include three full-time engineering/QA staff plus shared specialists. The recommended development range includes contingency but excludes GST and recurring operations. Hosting and maintenance are separate monthly estimates, not live vendor quotations. A baseline assessment is needed before any contractual schedule or fixed price. January–February 2027 assumes a late-October 2026 start, timely approvals, and no major new scope.